VOLUME 4.2

FINANCIAL OFFER TEMPLATES

LUMP SUM CONTRACTS

Content

4.2.1 — Introduction

4.2.2 — Summary

4.2.3 — Breakdown of the lump-sum price

4.2.4 — Daily work schedule

4.2.5 — Detailed breakdown of prices

VOLUME 4.2.1 — INTRODUCTION

1. 	General

1.1	The breakdown of the lump-sum price (Volume 4.2.3) is the itemised list of prices showing the build-up of the price in a lump-sum contract. This breakdown of the lump-sum price does not derogate in any way to the clause stating that, in a lump-sum contract, the total contract price remains fixed irrespective of the quantity of work actually carried out.

The amounts due will be calculated:

The amounts due will be calculated through the measurement of the percentage of works carried out in relation to the activities included in the breakdown of the lump-sum price and by applying that percentage to the corresponding part of the unit price.

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1. | 10% | Advance payment of Article 50 | After completion of 10 % of the firm quantities for which the contractor submitted its all-in price. |
| 2. | 30% | Interim payment of Article 50 | After issuing of the certificate of provisional acceptance. |
| 3. | 30% | Interim payment of Article 50 | After issuing of the certificate of provisional acceptance. |
| 4. | 20% | Interim payment of Article 50 | After issuing of the certificate of provisional acceptance. |
| 5. | 10% | Retention money of Article 47 | Within 45 days of the issuing of the signed final statement of account |

1.2	The detailed breakdown of prices (Volume 4.2.5) is the list which contains the basic costs, net costs and mark-ups, from which each price on the breakdown of the lump-sum price and on the daywork schedule results. The detailed breakdown of prices does not derogate in any way to the clause according to which, in a lump-sum contract, the total contract price remains fixed irrespective of the quantities of work actually carried out.

The detailed breakdown of prices provides the coefficients for applying the price revision formula referred to in Article 48.2 of the special conditions and can provide the basis for valuation of additional work ordered referred to in Article 37.5 of the general conditions.

1.3	Provisional sums for use when works are to be executed on a daywork basis (Volume 4.2.4) can only be executed by administrative order of the supervisor, in accordance with the terms of the contract.

2.	Specific to Volumes 4.2.2, 4.2.3 and 4.2.4

2.1	The item description given in the breakdown of the lump-sum price in no way limits the contractor’s obligations under the contract to provide all the works described elsewhere.

2.2	The prices of the breakdown of the lump-sum price include all incidental and contingent expenses and all risks necessary to construct, complete and maintain all works in accordance with the contract. Unless separate items are provided in the breakdown of the lump-sum price, prices include all costs involved in the various items of the breakdown.

2.3	The lump–sum price and the prices of the breakdown of the lump-sum price and of the daywork schedule are all-inclusive and include any non-exonerated tax or fiscal duty.

2.4	The unit prices in Volumes 4.2.3 and 4.2.4 are obtained by multiplying the net cost of Volume 4.2.5 - Table D, on the one hand, with the coefficient K, on the other hand.

The coefficient K represents the proportions between the Site costs (Fc) of Volume 4.2.5 - Table E and the Total net costs (Ps) and between the General costs (Fg) of Volume 4.2.5 - Table F and the Contract price (Pv): K = (1+A)/(1-B) whereby

A= Fc/Ps

B =Fg/Pv

VOLUME 4.2.2 — SUMMARY

| Description | Amount EUR |
| --- | --- |
| 1. KALE QUARTER, HAMAM STREET - HACI ÇEŞME STREET ROAD PAVEMENT REGULATION PROJECT COUNSTRUCTION WORKS |  |
| Total of unit price |  |
| VAT |  |
| TOTAL PRICE ( VAT incl.) |  |

VOLUME 4.2.3 — BREAKDOWN OF THE LUMP-SUM PRICE

| Item | Description | Unit | Unit price | Firm quantities | Lump-sum price [EUR] [local currency] |
| --- | --- | --- | --- | --- | --- |
| SPECIAL.01 | Flooring with natural granite paving stones (roads, squares, parks, sidewalks, etc.) (80-100 mm in size with granite stones) (Including sand value and all transportations. ) | M2 |  | 2.560,57 |  |
| SPECIAL.02 | Flooring with natural basalt small paving stones (10 * 10 cm) (road, square, park, pavement and similar places) (INCLUDING TRANSPORTATION) | M2 |  | 376,60 |  |
| SPECIAL.03 | Supply and laying andesite kerbs sized 10x20x50cm (INCLUDING TRANSPORTATION) | MT |  | 395,97 |  |
| SPECIAL.04 | Flooring with granite slab stones sized 30*30 cm (with detonated surface) (Including transportation) | M2 |  | 500,95 |  |
| SPECIAL.05 | Laying of natural granite gutter sized 50 * 25 * 10 cm (including transportation) | MT |  | 745,94 |  |
| SPECIAL.06 | Supply and Installation of Artificial Granite Tree Bottom Grating(80*80*10 cm) | ITEM |  | 7,00 |  |
| SPECIAL.07 | Supply and Installation of Wood-coated concrete bench | ITEM |  | 10,00 |  |
| SPECIAL.08 | Supply and Installation of Metal legged bin. | ITEM |  | 5,00 |  |
| SPECIAL.09 | Supply and Installation of Composite Bollard (h:45cm) | ITEM |  | 22,00 |  |
| Total of Unit price VAT TOTAL PRICE (VAT incl.)) |  |  |  |  |  |